PHASE 4: PROJECT PLANNING

PROJECT DOCUMENTATION

ANSWERBOT – AI-POWERED FAQ AND CUSTOMER SUPPORT AUTOMATION

Project Details

| Project Title | AnswerBot – AI-Powered FAQ and Customer Support Automation |
| --- | --- |
| Team Leader | PRITHIKA.V |
| Mail ID | prithivenkatesan2007@gmail.com |

Team Members

| Name | Mail ID |
| --- | --- |
| PRIYADHARSHINI.S | priyap8560@gmail.com |
| ROSHINI.J | roshinijohnjoseph@gmail.com |
| SHEEBA.G | sheebawincy@gmail.com |
| THABITHA D | thabitha7707@gmail.com |

# Introduction

The AnswerBot planning phase organizes the documented requirements and design into a practical development sequence. Planning identifies the major implementation activities, dependencies, risks, and verification steps needed to build the REST API. The plan remains aligned with the documented project workflow without introducing unsupported dates or individual task assignments.

# Planning Approach

The planning phase converts the project idea and requirements into an implementation sequence. The available AnswerBot references document the technology stack, architecture, API operations, development stages, and testing examples, but they do not provide an approved calendar with exact dates or individual weekly assignments. Therefore, the plan below records the documented implementation sequence without inventing dates.

# Planned Development Sequence

- 1. Establish the project folder and source structure.

- 2. Initialize the Node.js project and install the documented dependencies.

- 3. Configure environment variables and database connectivity.

- 4. Implement the Express server and application gateway.

- 5. Implement authentication middleware, user schema, registration, login, and password hashing.

- 6. Implement FAQ schemas, routes, controllers, CRUD operations, and search.

- 7. Implement category-related organization and validation.

- 8. Connect Google Gemini through the AI service and create the AI FAQ generation route.

- 9. Start the development server and verify the API using Postman or Thunder Client.

- 10. Record testing evidence and document the final system.

# Major Task Areas

• Project setup and configuration; server and routing; authentication and security; MongoDB/Mongoose database development; FAQ CRUD and search; category management; AI integration; API testing; documentation.

# Dependencies

• Database-dependent functions require MongoDB or MongoDB Atlas to be available. Protected endpoints require valid JWT authentication. Password security depends on bcrypt. AI generation depends on the Google Gemini SDK configuration. API verification depends on a running development server and correctly configured environment variables.

# Risk Considerations

• Incorrect environment configuration can prevent the server or database from starting. Authentication configuration errors can block protected routes. Schema changes can affect controllers and API behavior. AI service or SDK configuration issues can affect automated FAQ generation. These risks should be checked during setup and testing rather than assumed to be resolved.

# Planning Outcome

The planning phase provides a traceable path from project setup through implementation and testing. The team's actual dates, task ownership, and completion status can be added to this document from the team's project schedule without changing the technical plan.